Project Conifer
The Now and the Near-Now
Dan Scott,
Laurentian University Systems Librarian
Conifer Project Manager
Conifer Developer
January 30, 2009

---
The promise
Find out how the Evergreen open source library system, originally developed for a public library consortium, is being adapted for academic libraries by three Ontario universities.
Discussion will focus on the challenges, successes and mistakes (err, “learning opportunities”) of the project.

---
Of note...
URLs:
  - Evergreen project: http://evergreen-ils.org
  - Project Conifer: http://conifer.mcmaster.ca
  - These slides (soon): http://coffeecode.net
  - Tsuga (Innisfil Public Library): http://tsuga.innisfillibrary.on.ca
“Evergreen exposed” technical presentation:
  - Friday, 9:05 am, ICH Caledon

---
Quick updates
We've gone from three universities to four universities and a medical school
  - Going live in May, 2009 on a centrally hosted (University of Guelph) consortial system:
    - Algoma University
    - Laurentian University
    - Northern Ontario School of Medicine / Northern Ontario Health Integration Network
    - University of Windsor
  - Sometime thereafter
    - McMaster University (self-hosted system)

---
Projected costs
Year one (pilot and production hardware, additional personnel, migration, support, hosting):
  - Under $500,000
Subsequent annual costs (4-year hardware replacement cycle, additional personnel, support, hosting):
  - $200,000

---
Pilot hardware
App servers:
16 GB RAM
8 cores
2x72 GB RAID 1
Comet
(stable 1.4)
Dwarf
(1.4 latest)
Starburst
(unstable
latest)
Database servers:
16 GB RAM
8 cores
6x72 GB RAID 5
Darkmatter
Starburst
[Speaker Notes: Pilot hardware: Two database servers (16 GB RAM, 8 cores, 6-disk RAID 5 array) Three web / application servers (16 GB RAM, 8 cores, 2-disk RAID 1 array) Production hardware: Will depend on stress testing results, but likely database servers with 32 GB RAM and RAID 10 configuration]

---
Production hardware
Load
Balancer
Memcached
“Brick” (Web, apps, ejabber)
“Brick” (Web, apps, ejabber)
Syslog
DB
(Master)
Off-site
backup
DB
(Slave)
DB
(Slave)

---
Production hardware, v2
Memcached
“Brick” (Web, apps, ejabber)
Syslog
DB
(Master)
Off-site
backup
DB
(Slave)

---
Conifer contributions to Evergreen
Code
  - Mostly internationalization support
    - French (Canadian)
    - English (Canadian)
    - Armenian
    - Czech
    - Anishnabe (Ojibwe) - hopefully?
  - Academic reserves (SYRUP)
    - Art Rhyno leading the print and electronic reserves management effort since November 2008

---
Conifer contributions to Evergreen
Simplified install and configuration
Support on lists and IRC to other adopters as time permits
Quality assurance and testing with Evergreen releases
Documentation

---
Commits since 2007-09-01
[Speaker Notes: svn log -r "{2007-09-01}:{2009-01-30}" | grep " | " | awk -F "|" '{ print $2 }' | sort | uniq -c]

---
Lessons learned (hopefully)
Get cost-sharing formulae and prioritization processes nailed down early
Your project manager and core technical person should not be one and the same
Open source / free software does not mean “cheap”
  - Total cost of operation for a supported environment with 99.9% availability is probably a wash
  - Return on investment is the real carrot

---
Challenges
Pace of development has been slower than anticipated
  - Lack of people employed by the partners who have the required skills to write code
  - Realized this in January 2008 and started hiring contractors; results visible only very recently
  - Art Rhyno (Windsor) kicked into gear in November 2008
  - Robin Isard (Algoma) is coming on board real soon now

---
Challenges
Participants want to work with “their” data, but loading large volumes of data is difficult and time-consuming
  - It requires knowledge of MARC and character encodings and Perl scripts and SQL
  - Takes about 30 hours for 4 million bib records on our pilot systems
  - Tackling this in-house represents an opportunity cost for development and customization
  - Recommendation: Pay someone early to set up a stable test system with a representative sample of data

---
Challenges
Overcoming the temptation to continue old way of doing things
  - Mark Leggott (UPEI) makes a strong case for abandoning classic serials management workflows
Parkinson's law:
  - Work expands so as to fill the time available for its completion
  - This is probably the best counter-argument to those who don't want to migrate until everything is ready

---
Should you do this?
Where “this” = commit yourself to migrating to a system with parts that have not yet been built
  - If you have to migrate anyway
  - If you can dedicate required resources to the project from the start
  - If you can accept some risk for future ROI
Or, if you wait for a bit, you can watch and see what happens to Conifer

---
And now a word from a friendly Evergreen instance with the following Conifer connections:
  - Deb Mann, Librarian – spent a co-op term at Laurentian University
  - Innisfil Township – close to Dan Scott's hometown of Barrie

---
http://www.innisfil.library.on.ca/tsuga/

---
Of note...
URLs:
  - Evergreen project: http://evergreen-ils.org
  - Project Conifer: http://conifer.mcmaster.ca
  - These slides (soon): http://coffeecode.net
  - Tsuga (Innisfil Public Library): http://tsuga.innisfillibrary.on.ca
“Evergreen exposed” technical presentation:
  - Friday, 9:05 am, ICH Caledon

---
Road maps
CC-BY-SA

---
Evergreen 1.4 road map
September 2008 (give or take a few days)
  - User-friendly administration interface (“Conify”)
  - Easier administration of circulation rules
  - Multiple Z39.50 targets
  - SRU and Z39.50 servers
  - Internationalization support
  - Reminder notices
  - MARC importer / exporter (“Vandelay”)*
  - Credit card payment for fines*

---
Evergreen 2.0 road map
Winter 2008/2009
  - Acquisitions
    - Manual ordering
    - MARC order loading
    - EDI
  - Academic reserves
  - Serials
    - Hardcore MFHD
    - Generated and textual summaries
    - Predictions, check-in, claiming

---
Project Conifer road map
October 2008February 2009 and forever after:
  - Testing, testing, testing
    - Update our test servers and migrate data for bibs, patrons, acquisitions, etc
    - Usability – get training on available functionality and set up cross-university groups to identify required changes for our go-live date
    - Stress – simulate expected peak loads
  - Develop, develop, develop
  - Document, document, document
  - Iterate, iterate, iterate

---
Project Conifer road map (2)
February/March 2009:
  - Set up parallel systems (where “system” might mean temporary workaround):
    - Holdings
    - Acquisitions
    - Serials
    - Reserves
    - Circulation rules
  - Test, test, test

---
Project Conifer road map (3)
May 2009:
  - Freeze all acquisitions activity
  - Migrate
Easy!

---
Some anticipated questions
  - Does this mean shared bibliographic records? As much as possible. Our cataloguers need to talk!
  - But our electronic resources will differ... URLs will be equivalent to copies in 2.0.
  - What about visibility of financial data? Evergreen has extremely granular permissions.
  - What about sharing patron data? We'll be FIPPA-compliant.
  - Will this replace RACER? No! We just want to enable easy, on-site direct borrowing between Conifer institutions.

---
More anticipated questions
How we will get support for Conifer?
  - We will sign migration and support contracts with Equinox
  - But we will have at least one point of contact to coordinate support
    - Probably one point person per partner institution
    - If we grow, then eventually we will probably fund a centralized position or positions

---
OLE OLE, OLE OLE
Does OLE's classification of Evergreen as a project that primarily addresses print problems concern us?
  - No; we do need something to deal with print.
  - We can build services for managing electronic resources on the same solid base.
    - Maybe OLE will build on Evergreen
    - Or we can just cadge any good ideas that come out of the effort
[Speaker Notes: We're more focused on building a usable product than generating PR and gathering whuffie. Cathedral vs bazaar]